### ResonantOS NVP: Full-Stack Implementation Blueprint (v2.0)

### 1.0 Prime Directive & Guiding Principles

This blueprint details the evolutionary architecture for the ResonantOS Non-commercial Valuable Prototype (NVP). The primary objective is to build a single-user, locally-hosted cognitive architecture through a series of stable, value-adding milestones. Each milestone will result in a functional system, with the NVP evolving from a simple, sovereign memory core into a sophisticated cognitive partner.

The following principles govern this architecture:

- Cognitive Sovereignty: The entire Living Archive and all core reasoning processes will run locally on the Mac Mini M4.

- Iterative Evolution: We will build in small, “easy win” steps, ensuring a working and valuable system at every stage.

- Compounding Capability: Each new component will be integrated into a live system, making the AI partner more powerful with each milestone.

### 2.0 High-Level Architecture Diagram

This diagram illustrates the flow of data and control within the NVP system.

+---------------------------------------------------------------------------------+

| External World                                                                  |

| +------------------------+   +------------------------------------------------+ |

| | Gemini/OpenAI APIs     |   | User (Manolo)                                  | |

| | (The Oracle &          |   |                                                | |

| |  Semantic Bridge)      |<->| +--------------------------------------------+ | |

| +------------------------+   | | Desktop App (Electron)                     | | |

|                              | | (UI, Audio I/O, File Upload)               | | |

+------------------------------| +--------------------------------------------+ |-+

|                   ^                            |

|                   | (Local API Calls)          |

+------------------------------v-------------------v----------------------------+-+

| Local Mac Mini M4 Environment (Kubernetes - k3d)                              |

|                                                                                 |

| +------------------------+   +------------------------+   +-------------------+ |

| | API Gateway          |<->| The Conductor          |<->| The Logician      | |

| | (Authentication,     |   | (Orchestration)        |   | (Mangle/Logica)   | |

| |  Routing)            |   +------------------------+   +---------^---------+ |

| +------------------------+               ^                        | (Read)    |

|                                          |                        |           |

| +------------------------+               | (Write)                |           |

| | The Archivist        |---------------v------------------------v-----------+ |

| | (Memory Management)  |   +------------------------------------------------+ |

| +------------------------+   | The Living Archive (Data Layer)                | |

|                              | +------------+ +-----------+ +---------------+ | |

|                              | | PostgreSQL | | Weaviate  | | Neo4j         | | |

|                              | +------------+ +-----------+ +---------------+ | |

|                              +------------------------------------------------+ |

+---------------------------------------------------------------------------------+

### 3.0 Component Breakdown: The Containerized Services

The following components will be deployed as containerized microservices within the local Kubernetes (k3d) cluster.

- API Gateway:

  - Purpose: The single entry point for the Desktop App. Manages routing, authentication, and rate-limiting.

  - Technology: A lightweight API Gateway (e.g., Kong, Ambassador).

- The Conductor:

  - Purpose: The central brain of the OS. Implements the Cognitive Switchboard logic, orchestrating tasks between The Oracle, The Semantic Bridge, and The Logician.

  - Technology: Python (FastAPI).

  - Interactions: Receives requests from the API Gateway, makes external API calls to The Oracle & Semantic Bridge, and sends verification jobs to The Logician.

- The Semantic Bridge (Agent):

  - Purpose: Translates unstructured text from The Oracle into structured, logical facts for The Logician.

  - Technology: This is not a local service. It is a dedicated prompt and workflow executed via an external API call to Gemini 2.5 Flash, managed by The Conductor.

- The Logician:

  - Purpose: The v1.0 implementation focuses on Verifiable Memory. It executes deductive queries over the Living Archive to provide deep context and historical patterns.

  - Technology: A service running a Datalog-style engine (Mangle or Logica) in a container.

  - Interactions: Receives query jobs from The Conductor, reads data from the entire Living Archive stack.

- The Archivist:

  - Purpose: The sole gatekeeper for writing to memory. It receives new information from The Conductor and correctly formats and writes it to all three databases in the Living Archive, ensuring data integrity.

  - Technology: Python (FastAPI).

  - Interactions: Receives data from The Conductor, performs write operations to PostgreSQL, Weaviate, and Neo4j.

- Observability Stack: A lightweight stack for monitoring system health.

  - Technology: Prometheus (for metrics), Grafana (for dashboards), Loki (for logs).

- Secrets Management: A secure vault for storing API keys.

  - Technology: HashiCorp Vault (running in a container).

### 4.0 The Data Layer: The Living Archive Stack

This is the foundation of the AI’s memory, implemented with our ratified “Full Foundation” strategy.

- PostgreSQL:

  - Purpose: Stores structured, relational data: user information, session logs, agent action records, and other metadata.

- Weaviate (or local equivalent):

  - Purpose: Stores vector embeddings of all documents and conversations for fast, semantic similarity search.

- Neo4j:

  - Purpose: Stores the knowledge graph. It models the explicit relationships between concepts, decisions, people, and projects, enabling deep relational queries by The Logician.

### 5.0 The User Interface & Local Infrastructure

- Desktop App: The primary human-AI interface, now with a dedicated view for handling HITL escalations.

- Developer Environment (NEW):

  - Purpose: To enable single-command startup and shutdown of the entire local stack.

  - Technology: A master docker-compose.yml file and a Makefile for streamlined development workflows.

### 6.0 The Evolutionary Roadmap: From Seed to Partner

This is the core of our strategy. We will build the NVP through a series of self-contained, value-adding milestones.

- Milestone 0: The Soil (Setup & Developer Experience)

  - Goal: Create a stable and efficient development environment.

  - Actions:

    - Install Docker Desktop and k3d.

    - Create the master docker-compose.yml and Makefile to manage the entire stack.

    - Set up the local Git repository for all project code.

  - “Easy Win”: We can bring the entire (empty) system up and down with a single command.

- Milestone 1: The Seed (The Sovereign Memory Core)

  - Goal: Build the absolute minimum viable product: a working, versioned, and sovereign memory.

  - Actions:

    - Deploy the Living Archive stack (PostgreSQL, Weaviate, Neo4j).

    - Build and deploy The Archivist, with its core logic now centered on committing every memory write to a local Git repository before updating the databases.

    - Build a simple script to manually test the write/commit loop.

  - “Easy Win”: We have a functional, auditable memory system. This is the unique heart of our AI.

- Milestone 2: The Nervous System (Orchestration & Security)

  - Goal: Add the core reasoning and security layers.

  - Actions:

    - Deploy the Secrets Management vault (HashiCorp Vault).

    - Build and deploy The Logician to read from the Living Archive.

    - Build and deploy The Conductor, integrating API calls (via secure secrets) and job requests to The Logician and The Archivist.

  - “Easy Win”: The AI now has a “brain” that can reason about its memory and act securely.

- Milestone 3: The Senses (The Human Interface & Partnership Loop)

  - Goal: Create the human-AI interface and the essential feedback loop.

  - Actions:

    - Build the Electron Desktop App with basic text I/O.

    - Deploy the API Gateway and connect the app to The Conductor.

    - Implement the Human-in-the-Loop (HITL) interface in the app and the escalation logic in The Conductor.

  - “Easy Win”: We can now have a real conversation with our AI, and it can ask for our help when it encounters a “Dissonance Flag.” The partnership is born.

- Milestone 4: The Watchtower (Observability)

  - Goal: Add the ability to see inside the system and monitor its health.

  - Actions:

    - Deploy the Observability Stack (Prometheus, Grafana, Loki).

    - Instrument all our microservices to export metrics and logs.

    - Build a basic dashboard in Grafana to monitor the health of each component.

  - “Easy Win”: We have a fully functional, observable, and resilient NVP. The seed is now a stable, growing plant.

### 7.0 Conclusion

This v2.0 blueprint is not just a plan; it is a strategy. By following this evolutionary roadmap, we will de-risk the development process and ensure that we have a working, valuable, and uniquely sovereign AI partner at every stage of its creation. This NVP will be the living foundation upon which we will build everything that follows.

### 8.0 ResonantOS Toolchain: Milestone-by-Milestone Tool Usage

This section provides clear, step-by-step guidance on which tool to use at each milestone—MindStudio AI, KIRO IDE, or Perplexity AI—and exactly what each does. It’s tailored for non-developers and the AI partner.

## Milestone 0: The Soil (Setup & Developer Experience)

Goal: Stand up the local development environment with container orchestration.

- Perplexity AI

  - Research “k3d vs minikube for mac mini”

  - Fetch best practices for Docker Desktop setup on macOS

  - Summarize a 5-step Docker + k3d installation guide

- MindStudio AI

  - Prototype a “DevOps agent” workflow:

    - Steps: install Docker → configure k3d → verify cluster status

    - Validate by simulating agent prompts: “What’s next after k3d setup?”

- KIRO IDE

  - Use spec-driven generator:

    - Input: “docker-compose.yml for PostgreSQL, Weaviate, Neo4j, Vault, Prometheus, Grafana, Loki”

    - KIRO creates initial YAML files and Makefile

    - Review and commit with simple native editor

## Milestone 1: The Seed (Sovereign Memory Core)

Goal: Deploy the Living Archive databases and The Archivist service.

- Perplexity AI

  - Query “Weaviate vs Qdrant vector DB comparison 2025”

  - Summarize Neo4j schema templates for knowledge graphs

  - Provide 3 sample PostgreSQL migration SQL patterns

- MindStudio AI

  - Build Archivist workflow automation:

    - Steps: receive JSON → commit to Git → write to PostgreSQL → index in Weaviate → insert in Neo4j

    - Test workflow with example JSON memory entries

- KIRO IDE

  - Generate microservice scaffold:

    - Command: “create FastAPI Archivist service”

    - Produces API endpoints code, Dockerfile, Kubernetes deployment YAML

    - KIRO configures Git hooks for auto-commit

## Milestone 2: The Nervous System (Orchestration & Security)

Goal: Deploy The Conductor, The Logician, and Vault.

- Perplexity AI

  - Research “Datalog engine performance benchmarks 2025”

  - Provide sample OPA policy snippet for AI governance

  - Extract best practices for HashiCorp Vault ACL policies

- MindStudio AI

  - Prototype Conductor orchestration agent:

    - Logic: authenticate via Vault → call Oracle API → translate via Bridge → query Logician → return result

    - Integrate OPA policy check in workflow

- KIRO IDE

  - Generate Conductor service:

    - FastAPI project with routes: /ask, /verify, /commit

    - Dockerfile and Kubernetes manifest with Vault sidecar injection

  - Generate Logician deployment:

    - Containerized Datalog engine with sample rules file

    - KIRO configures ConfigMaps for rules

## Milestone 3: The Senses (Human Interface & Partnership Loop)

Goal: Build the Electron app, API Gateway, and HITL workflows.

- Perplexity AI

  - Query “Electron React template with API integration”

  - Summarize “OAuth2 in desktop apps best practices”

  - Provide 4 UI design guidelines for HITL prompts

- MindStudio AI

  - Prototype UI agent:

    - Define Electron view actions: send query, display response, trigger escalation

    - Simulate user-AI dialogue flows with Dissonance Flag handling

- KIRO IDE

  - Generate Electron + FastAPI proxy:

    - Scaffold Electron project with API calls to KIRO-generated Conductor endpoints

    - Add UI components for text I/O and escalation button

    - Create API Gateway manifest: Kong config with routes, auth plugin

## Milestone 4: The Watchtower (Observability)

Goal: Monitor system health and metrics.

- Perplexity AI

  - Research “Prometheus best practice for microservices metrics”

  - Summarize “Grafana dashboard JSON for AI microservices”

  - Provide sample Loki query for error logs across pods

- MindStudio AI

  - Prototype monitoring workflows:

    - Alert on high latency (>500ms) in /verify route

    - Dashboard update automation on new service deployments

- KIRO IDE

  - Generate monitoring stack configuration:

    - Helm charts or Kubernetes YAML for Prometheus, Grafana, Loki

    - Create Grafana dashboards in code from spec

    - Set up alert rules in Prometheus Alertmanager